## Slide 1: CONTRACTING LOCAL GOVERNMENT PROJECTS

## Slide 2: WHAT’S TXDOT GOT TO DO WITH IT?
I was awarded the project, now what?

## Slide 3: WHAT IS A LOCAL GOVERNMENT PROJECT?
At least one phase* of project development is:
  Federally and/or State funded
  Managed by a local government
  Reimbursed by the Texas Department of Transportation (TxDOT)
  or
  Locally funded project on the State system
  * planning, environmental, design, ROW, utility relocation, construction

## Slide 4: TYPES OF PROJECTS
Bicycle / Pedestrian
Congestion-Mitigation / Air Quality
Traffic Signals
Earmarks
Off-System Bridge
Roadways
Highways, etc.

## Slide 5: TXDOT’S RESPONSIBILITY
Federal Highway Administration (FHWA) / TxDOT oversight agreement
Oversight applies to all federal and State funded projects
REIMBURSMENT PROGRAM (potential cash flow issue for LG)
  Local government (LG) incurs expense, bills TxDOT
  TxDOT pays LG, bills FHWA
Goal is to:
  Allow the local government flexibility in administering project, while ensuring compliance with federal / State laws and regulations

## Slide 6: HOW DOES TXDOT COOPERATE WITH LOCAL GOVERNMENTS?
Advance Funding Agreement (AFA)
  Negotiated contract between TxDOT and LG
  Defines the scope of work, project location, and budget
  Outlines who will perform:
    ROW acquisition
    Engineering
    Utilities
    Environmental
    Construction
    Maintenance
  State oversight fee

## Slide 7
Local Government (LG) requests Advance Funding Agreement (AFA)
District sends duplicate copies to LG
LG partially executes and returns to District
District sends to Contract Services (CS) for approval of partial execution
District sends to CS for full execution
LOCAL GOVERNMENT
TXDOT HOU DISTRICT
TXDOT CONTRACT SERVICES
CS fully executes, sends copy to FIN, LM, and District
District sends fully executed original to LG
LG sends check for review costs and schedules kick off meeting
LG concurs with AFA
District prepares draft AFA
yes
no
no
yes
CS reviews / approves for partial execution
ADVANCE FUNDING AGMT DEVELOPMENT (2 – 12 MONTHS)

## Slide 8: WHAT’S NEXT?
Secure Federal Project Authorization & Agreement (FPAA) (if applicable)
Send LG fully executed AFA & FPAA with request for initial cash payment
LG sends initial cash payment to State
  Project set up in financial system
  Project manager assigned
Send Notice to Proceed
  Kick-off meeting scheduled

## Slide 9: DIGITAL SIGNATURES and DOCUSIGN

## Slide 10: Digital Signatures
The term Digital Signature is used to describe
  a signature system applied to an electronic document
  that utilizes specific technical processes
  to provide significant added security, authentication, and/or encryption.

## Slide 11: Digital Signatures
Why Use Digital Signatures?
  IT IS MUCH FASTER
  Secure digital signatures cannot be repudiated.
  Increases Departmental efficiency by reduction in paper handling, routing and scanning.
  Maintains the data in a digital format & cannot be repudiated.
  IT IS MUCH FASTER

## Slide 12: Digital Signatures
Are Digital Signatures Legal in Texas?
YES.
A record or signature may not be denied legal effect or enforceability solely because it is in electronic form. Texas Business and Commerce Code Sec. 322.007(a)
If a law requires a signature, an electronic signature satisfies the law. Texas Business and Commerce Code Sec. 322.007(d)
See also 15 U.S. Code § 7001

## Slide 13: DocuSign
What is DocuSign?
A digital signature service that is legal in Texas and compliant with DIR guidelines.
TxDOT purchased DocuSign through DIR.
DocuSign is a secure, software tool that can be used to create and obtain digital signatures. Users can:
Create workflows for signatures,
Track a document in the approval process,
Send reminders, and
      Store digitally-signed documents online.

## Slide 14: DocuSign
How does DocuSign work?
You will get an email (on any device) from DocuSign requesting your signature.
Click the link in the email, and you will see this screen:

## Slide 15: DocuSign
3. Follow the DocuSign tabs.
Tabs and simple instructions guide you through the signing process.

## Slide 16: DocuSign
Click “FINISH”.

## Slide 17: DocuSign
Once you’ve clicked “FINISH”, the contract has been legally executed in Texas.
DocuSign automatically secures and stores your digital signature, and sends the executed contract back to CSO in electronic format.
CSO will continue to store and archive all digitally-executed contracts.

## Slide 18: Contact
Laura Gamboa
Senior Contract Specialist
Texas Department of Transportation | Houston District
Phone | 713.802.5641
E-Mail | Laura.Gamboa@txdot.gov

## Slide 19: Questions?