**EOC Project Schedule**

|  |  |
| --- | --- |
| **Task** | **Milestone**  |
| **Property Acquisition**  | **June 2023** |
| **Design**  | **March 2024 – March 2025** |
| **Demo** | **December 2023 – September 2024** |
| **Construction Procurement**  | **December 2023 – June 2025** |
| **Construction**  | **June 2025 – June 2027** |